## Slide 1
Manual Testing For OrangeHRM Website
Created By
Mai Okasha
Lina Shaqoura
Saif Araj
Zaid Jaber

## Slide 2
ABOUT THE PROJECT
OrangeHRM is a robust & scalable open-source Human Resource Management System
Designed to enhance all aspects of the employee lifecycle.
This project is dedicated to conducting Manual & Functional Testing to ensure the website is functioning correctly & aligns with all defined requirements.

## Slide 3
Project Goal
Task Assignment
Planning Workflow
Kick-Off Meeting Summary
Align the main Goal.
Two teams assigned per module
Structure the Schedule&
Testing Process

## Slide 4
Requirements Analysis
01.
03.
02.
04.
05.
Planning
Test Case Design
Test Case Execution
Summary
Software Testing Life Cycle

## Slide 5
Navigating to
Test Phases

## Slide 6
Requirements Analysis
01
Analyzed SRS thoroughly
02
Task Management set up in Trello
03
Mapped Requirements to team members
04
RTM established for traceability

## Slide 7
Test Planning
01
Test Plan
02
User Stories
03
Assign Cards in Trello

## Slide 8
Navigating to
Test Plan
  "This plan outlines the detailed steps to test the website and ensure its quality before launch, ensuring full coverage of the project scope."

## Slide 9
1
Introduction
2
Objectives
3
Test Approach
Scope
EDIT
Schedule
Deliverables
7
6
5
Roles
8
Test Environment
Test Plan
PARAMETRS
4

## Slide 10
Test Apprach
01
Method : Manual Testing
02
Focus : Functional Testing
03
Daily Iteration
04
Smoke , Sanity & Exploratoty Testing

## Slide 11
In Scope
My Info Module ( EES View )
User Management Module
Job Module
Organization Module
Qualifications Module

## Slide 12
Out Of Scope
Localization
API Testing
Performance Testing
HR Admin Account

## Slide 13
Schedule
ESS-User :

## Slide 14
Schedule
Admin :

## Slide 15
Test Deliverables
Test Cases, RTM, and Test Plan.
Before Testing
Test Cases, Test Data & Bug Reports.
During Testing
Test Summary Report.
After Testing

## Slide 16
Responsibilities

## Slide 17
Resources & Environment Needs
Testing Tools
Test Environment
  Tracking : Trello
  Recording : Microsoft Word & Excel.
  Platform: Laptop
  OS: Windows 11
  Browsers: Chrome & Microsoft Edge

## Slide 18
Test Case Design
01
Two Test Case Documents developed for two modules.
02
Mai & Lina were responsible for the ESS_User Module.
03
Zaid & Saif handled the Admin Module
04
Coverage : Positive, Negative & Edge Cases .
No. of Test Cases Developed for ESS_User : 104
No. Of Test Cases Developed for Admin : 216

## Slide 19
Test Case Execution
01
Test Cases Executed
02
Recording Bugs
03
Bug Report
04
Completed RTM
05
No. Of Test Cases Executed for ESS-User : 104
06
No. Of Test Cases Executed for Admin : 216

## Slide 20
Bug Report
1
0
03

## Slide 21
RTM

## Slide 22
Test Summary Report
01
02
03
04
05
06

## Slide 23
Test Summary Charts
01
02
03
04
05
06

## Slide 24
THANK
you